**Sprint 3 Progress Update**

**Project Completion:** 38.1%

**Completed Tasks:**

Subjects/Courses:

* List of subjects/courses
* Add/edit subjects/courses
* View subject/course details

These tasks have been successfully completed, and we have made significant progress in the Subjects/Courses module.

**Deferred Tasks:**

Grade Entry:

* Input Grades
* Edit Grades
* Delete Grades
* Categories assessments

These tasks have been transferred to Sprint 4, and we will focus on completing them in the next sprint.

**Sprint Retrospective**

**What Went Well**:

* The team worked efficiently to complete the Subjects/Courses module, meeting the sprint goals.
* Effective communication and collaboration among team members ensured that tasks were completed on time.

**What Could Be Improved**:

The team could have provided more detailed documentation for the completed tasks, making it easier for future reference.

**What Needs to Be Done**:

The team needs to focus on completing the Grade Entry module in Sprint 4, ensuring that all tasks are completed on time and to a high standard.